Meeting Notes: March 29th, 4p

Should we prioritize images?

only need one to start, handle priorities internally

Combine parser functions (getting links & prioritizing)

filter problem: use .any(iterable) function

if not any(word in link[‘href’] for word in blacklist)

=>list comprehension

Homework:

probably need more data to track bugs

can look at GitHub issues

Ashley: 1&5

Sarah: 2

Everett: 3&4

\*\* get task 1&2 done by April 3rd

Homework goals: testing for speed, use API or straight HTML?

have parser & model working together

Everett: be able to complete UI?

text summarizer

Sarah&Ashley: trying to get Kivy to work….

Everett: help on Kivy for Windows!!

try virtualenv

look at github/kivy: using kivy with an existing python installation